PayTrack Africa

Complete Project Build Specification

Phases 1 through 5 — All Modules, All Specs

Claude Code Build Document  |  Aliu Tijani  |  July 2026

Client: AgroVault Africa Ltd (simulated) — Accounting firm serving Ghanaian SMEs

Product: AI-powered invoice and payment tracking SaaS platform

Architecture: Multi-tenant serverless — each SME is a completely isolated tenant

Stack: AWS Lambda (Python 3.12), API Gateway, DynamoDB, Cognito, S3, SNS, EventBridge, SES, Terraform, GitHub Actions

Region: us-east-1

Developer: Aliu Tijani — aliutijani21@gmail.com

# Global Rules for Claude Code

These rules apply to every phase and every step in this document. Never violate them regardless of what a step says.

- Tenant isolation is non-negotiable. Every Lambda handler must extract tenant_id from Cognito claims and use it as the DynamoDB partition key. A request from tenant A must never return or modify tenant B data.

- Infrastructure as Code only. No manual console clicks for any infrastructure. Everything in Terraform.

- Least privilege IAM. Lambda roles get only the permissions they need on the specific resources they use. No wildcard resources.

- Stop at every STOP AND REPORT checkpoint. Do not proceed to the next step or phase until explicitly cleared.

- No partial builds. Complete each step fully before moving to the next. Do not skip ahead.

- No em dashes in any generated prose, comments, or documentation.

# Complete Project Structure

Create this full directory tree at the start of Phase 1. Phases 2 through 5 will add to it without changing the structure established here.

paytrack-africa/

├── infrastructure/

│   ├── main.tf

│   ├── variables.tf

│   ├── outputs.tf

│   ├── providers.tf

│   ├── backend.tf                   (empty until Step 6a)

│   ├── packages/

│   │   └── .gitkeep

│   └── modules/

│       ├── dynamodb/

│       ├── lambda/

│       ├── api_gateway/

│       ├── cognito/

│       ├── eventbridge/              (Phase 2)

│       ├── sns/                      (Phase 2)

│       ├── ses/                      (Phase 2)

│       └── cloudwatch/               (Phase 3)

├── functions/

│   ├── invoice_create/

│   ├── invoice_get/

│   ├── invoice_list/

│   ├── invoice_update/

│   ├── payment_reminder/             (Phase 2)

│   ├── invoice_pdf/                  (Phase 2)

│   ├── ai_collections/               (Phase 2)

│   └── analytics/                    (Phase 5)

├── dashboard/                        (Phase 4 -- Next.js frontend)

│   ├── pages/

│   ├── components/

│   └── public/

├── .github/workflows/

│   └── deploy.yml

├── scripts/

│   └── package_lambdas.sh

├── tests/

│   ├── test_invoice_api.py

│   ├── test_reminder_pipeline.py     (Phase 2)

│   └── test_analytics.py             (Phase 5)

├── .gitignore

└── README.md

Add to .gitignore: infrastructure/packages/*.zip, .terraform/, *.tfstate, *.tfstate.backup, .terraform.lock.hcl, __pycache__/, *.pyc, .env, dashboard/.next/, dashboard/node_modules/

Phase 1:  Core Infrastructure and Invoice API

Weeks 1 to 2  |  New skills: Multi-tenant DynamoDB, Cognito auth, API Gateway, Terraform modules

## What Phase 1 Builds

- Terraform modules: DynamoDB (2 tables), Cognito (user pool and client), Lambda (4 functions), API Gateway (REST API with Cognito authorizer)

- 4 Lambda handlers: invoice_create, invoice_get, invoice_list, invoice_update

- Remote state: S3 bucket and DynamoDB lock table

- GitHub Actions CI/CD pipeline: test then deploy

- 12 moto-mocked unit tests covering CRUD and tenant isolation

## Step 1: Terraform — providers.tf

terraform {

required_version = ">= 1.0"

required_providers {

aws = { source = "hashicorp/aws", version = "~> 5.0" }

}

}

provider "aws" { region = var.aws_region }

## Step 2: Terraform — variables.tf

- aws_region (string, default us-east-1)

- environment (string, default dev)

- project_name (string, default paytrack)

- state_bucket_name (string, no default — required)

- cognito_user_pool_name (string, default paytrack-sme-users)

## Step 3: DynamoDB Module

### Table 1: paytrack-tenants-{environment}

- Partition key: tenant_id (String), billing PAY_PER_REQUEST, PITR enabled

### Table 2: paytrack-invoices-{environment}

- Partition key: tenant_id (String), sort key: invoice_id (String)

- GSI: status-due-date-index (PK: tenant_id, SK: due_date, projection ALL)

- TTL attribute: ttl, PITR enabled

Outputs: tenants_table_name, tenants_table_arn, invoices_table_name, invoices_table_arn

## Step 4: Cognito Module

- User pool: email as username, email auto-verified, 8-char password with uppercase/lowercase/numbers

- Custom schema attributes: tenant_id (String, mutable), business_name (String, mutable)

- Client: ALLOW_USER_PASSWORD_AUTH and ALLOW_REFRESH_TOKEN_AUTH, no secret, 1hr access token, 30 day refresh

Outputs: user_pool_id, user_pool_arn, user_pool_client_id, user_pool_endpoint

## Step 5: Lambda Module

### IAM Role

- Trust: lambda.amazonaws.com, attach AWSLambdaBasicExecutionRole

- Inline policy: PutItem, GetItem, UpdateItem, Query, Scan on both table ARNs from dynamodb module outputs

### Four Lambda Functions (all share these settings)

- Runtime python3.12, handler handler.lambda_handler, memory 256MB, timeout 30s

- Env vars: INVOICES_TABLE, TENANTS_TABLE, ENVIRONMENT (all from module inputs)

- Filename: ../packages/{function_name}.zip, source_code_hash from filebase64sha256

Outputs: ARN and name of each function

## Step 6: API Gateway Module

### Resource Tree

/invoices          POST  -> invoice_create,  GET -> invoice_list

/invoices/{id}     GET   -> invoice_get,     PUT -> invoice_update

- All methods: COGNITO_USER_POOLS auth, AWS_PROXY integration, POST integration method

- Authorizer: method.request.header.Authorization, references cognito user pool ARN

- Deployment: depends_on all integrations, triggers block with sha1, create_before_destroy lifecycle

- Lambda permissions: apigateway.amazonaws.com can invoke each function

Outputs: api_id, api_url (full invoke URL with stage)

## Step 7: Root main.tf and outputs.tf

- Module call order: dynamodb and cognito (no deps) -> lambda (needs dynamodb ARNs) -> api_gateway (needs lambda ARNs and cognito ARN)

Root outputs: api_url, cognito_user_pool_id, cognito_client_id, invoices_table_name, tenants_table_name

STOP AND REPORT  |  Run terraform init and terraform validate. Report full output before writing Lambda handlers.

## Step 8: Lambda Handler Code

### All Handlers — Required Pattern

- 1. Extract tenant_id from event['requestContext']['authorizer']['claims']['custom:tenant_id']

- 2. Validate required fields, return 400 if missing

- 3. Perform DynamoDB operation

- 4. Return {statusCode, body: json.dumps(...)} API Gateway proxy response

### invoice_create — POST /invoices

- Required body fields: client_name, client_email, amount, due_date

- Optional: currency (default GHS), description, line_items

- invoice_id: INV-{tenant_id[:8].upper()}-{uuid4().hex[:8].upper()}

- invoice_number: Query COUNT for tenant then + 1

- status: draft, created_at and updated_at: datetime.utcnow().isoformat() + 'Z'

- Return 201 with created invoice

### invoice_get — GET /invoices/{invoice_id}

- get_item with Key {tenant_id, invoice_id}

- Not found: 404. Tenant mismatch: 403. Found: 200

### invoice_list — GET /invoices

- Optional params: status, due_before, due_after, limit (default 20 max 100), last_evaluated_key

- Use GSI if due_before or due_after provided, else query main table

- Return {invoices, count, last_evaluated_key (base64 encoded or null)}

### invoice_update — PUT /invoices/{invoice_id}

- First verify invoice exists and belongs to tenant (404 or 403 if not)

- Reject updates to tenant_id, invoice_id, created_at: return 400

- Valid status transitions: draft to sent, draft to cancelled, sent to paid only

- Dynamic UpdateExpression from fields present in body, always update updated_at

- ConditionExpression ensures tenant_id matches

- Return 200 with updated invoice

All four requirements.txt files contain only: boto3

STOP AND REPORT  |  All four handlers written and reviewed before continuing.

## Step 9: Packaging Script

#!/bin/bash

set -e

FUNCTIONS=(invoice_create invoice_get invoice_list invoice_update)

mkdir -p infrastructure/packages

for FUNC in ${FUNCTIONS[@]}; do

cd functions/$FUNC

pip install -r requirements.txt -t ./package --quiet

cp handler.py ./package/

cd package && zip -r ../../../infrastructure/packages/${FUNC}.zip . --quiet

cd .. && rm -rf package && cd ../..

done

echo All packages created.

STOP AND REPORT  |  Run bash scripts/package_lambdas.sh and confirm 4 zip files exist in infrastructure/packages/.

## Step 10: GitHub Actions CI/CD

- Trigger: push and pull_request to main

- Job 1 (test): setup Python 3.12, pip install pytest boto3 moto, run pytest tests/ -v

- Job 2 (deploy): needs test, only on main — configure AWS creds, package Lambdas, terraform init, plan, apply

- Secrets required: AWS_ACCESS_KEY_ID, AWS_SECRET_ACCESS_KEY, TF_STATE_BUCKET (paytrack-tf-state-2026)

## Step 11: Bootstrap Remote State and First Deploy

aws s3 mb s3://paytrack-tf-state-2026 --region us-east-1

aws s3api put-bucket-versioning --bucket paytrack-tf-state-2026 --versioning-configuration Status=Enabled

aws dynamodb create-table --table-name paytrack-tf-lock \

--attribute-definitions AttributeName=LockID,AttributeType=S \

--key-schema AttributeName=LockID,KeyType=HASH \

--billing-mode PAY_PER_REQUEST --region us-east-1

Now write infrastructure/backend.tf:

terraform { backend "s3" {

bucket = "paytrack-tf-state-2026"

key    = "paytrack/dev/terraform.tfstate"

region = "us-east-1"

dynamodb_table = "paytrack-tf-lock" } }

cd infrastructure && terraform init   # type yes to migrate state

terraform plan -var="state_bucket_name=paytrack-tf-state-2026"

terraform apply -var="state_bucket_name=paytrack-tf-state-2026"

STOP AND REPORT  |  terraform apply must complete with zero errors. Paste full Outputs block.

## Step 12: Phase 1 Tests

Write tests/test_invoice_api.py using moto. Required test cases:

- test_create_invoice_success: valid payload returns 201 with invoice_id, invoice_number, status=draft

- test_create_invoice_missing_amount: returns 400

- test_create_invoice_missing_client_name: returns 400

- test_get_invoice_success: tenant A retrieves own invoice

- test_get_invoice_wrong_tenant: tenant B gets 403 on tenant A invoice

- test_get_invoice_not_found: returns 404

- test_list_invoices_empty: returns {invoices: [], count: 0}

- test_list_invoices_own_tenant_only: tenant A cannot see tenant B invoices

- test_list_invoices_pagination: 25 invoices, limit=10 returns 10 + last_evaluated_key

- test_update_status_draft_to_sent: succeeds

- test_update_status_invalid_transition: sent to draft returns 400

- test_update_wrong_tenant: returns 403

STOP AND REPORT  |  All 12 tests pass with pytest tests/ -v. Paste full pytest output. Phase 1 is complete.

Phase 2:  Payment Reminder Pipeline and AI Collections

Weeks 3 to 4  |  New skills: EventBridge, SNS, SES, OpenAI in Lambda, PDF generation with reportlab

## What Phase 2 Builds

- EventBridge scheduled rule: triggers daily at 8am Ghana time (UTC+0, so cron 0 8 * * ? *)

- Payment reminder Lambda: scans invoices due in next 3 days, sends SMS via SNS

- AI collections Lambda: given invoice + days overdue, calls OpenAI GPT to generate contextual message

- PDF invoice Lambda: generates PDF with reportlab, stores in S3, returns presigned URL

- SES email configuration for reminder emails as fallback to SMS

## Step 1: New Terraform Modules

### SNS Module

- Topic: paytrack-payment-reminders-{environment}

- Output: topic_arn

### SES Module

- SES email identity for sending (configure domain or verified email)

- IAM policy allowing Lambda to call ses:SendEmail

### EventBridge Module

- Rule: paytrack-daily-reminder-{environment}, schedule cron(0 8 * * ? *)

- Target: payment_reminder Lambda function

- Lambda permission allowing events.amazonaws.com to invoke the function

## Step 2: Update Lambda IAM Role

Add permissions to the existing Lambda IAM role inline policy:

- sns:Publish on the reminders topic ARN

- ses:SendEmail on * (SES does not support resource-level ARNs for SendEmail)

- s3:PutObject and s3:GetObject on the new paytrack-invoices-pdf-{environment} S3 bucket

- secretsmanager:GetSecretValue on the OpenAI API key secret ARN

## Step 3: New S3 Bucket for PDFs

- Bucket: paytrack-invoices-pdf-{environment}

- Public access: blocked

- CORS: allow GET from * (for presigned URL access)

- Lifecycle rule: expire objects after 7 days (PDFs are ephemeral)

## Step 4: Store OpenAI API Key in Secrets Manager

aws secretsmanager create-secret \

--name paytrack/openai-api-key \

--secret-string '{"api_key": "sk-YOUR-KEY-HERE"}' \

--region us-east-1

Add a Terraform data source to reference this secret by ARN in the Lambda environment and IAM policy.

## Step 5: payment_reminder Lambda

- Triggered by EventBridge daily at 8am Ghana time

- Queries the invoices GSI status-due-date-index for all invoices with status=sent and due_date between today and today+3

- For each invoice: publish to SNS topic with message including client name, amount, due date, invoice number

- Also send email via SES to the client email on the invoice

- Log a summary: total scanned, total reminded

- requirements.txt: boto3

## Step 6: ai_collections Lambda

- Triggered via POST /invoices/{invoice_id}/collect (new API Gateway route, add in Terraform)

- Reads the invoice from DynamoDB (same tenant isolation pattern)

- Calculates days_overdue from due_date to today

- Fetches OpenAI API key from Secrets Manager

- Calls OpenAI chat completions API with a prompt: given invoice details and days overdue, write a professional collections message in English, max 3 sentences, firm but polite if under 14 days, urgent if 14 to 30 days, final notice if over 30 days

- Stores the generated message in DynamoDB on the invoice item as last_collections_message

- Returns 200 with {invoice_id, days_overdue, message}

- requirements.txt: boto3 openai

## Step 7: invoice_pdf Lambda

- Triggered via POST /invoices/{invoice_id}/pdf (new API Gateway route)

- Reads the invoice from DynamoDB

- Generates a PDF using reportlab with: company header, invoice number, client details, line items table, total amount, due date, payment instructions footer

- Uploads PDF to S3 bucket at key {tenant_id}/{invoice_id}.pdf

- Generates a presigned URL valid for 24 hours

- Returns 200 with {invoice_id, pdf_url, expires_in: 86400}

- requirements.txt: boto3 reportlab

STOP AND REPORT  |  All three new Lambda functions deployed and tested manually via curl with a JWT token.

## Step 8: Phase 2 Tests

Write tests/test_reminder_pipeline.py using moto. Required test cases:

- test_reminder_scans_correct_invoices: only sent invoices due in next 3 days are included

- test_reminder_skips_paid_invoices: paid invoices are not reminded

- test_reminder_skips_draft_invoices: draft invoices are not reminded

- test_pdf_generates_and_uploads: PDF bytes uploaded to S3 and presigned URL returned

- test_collections_message_low_urgency: message generated for invoice 5 days overdue contains polite tone

- test_collections_message_high_urgency: message generated for invoice 45 days overdue is escalated

STOP AND REPORT  |  All Phase 2 tests pass. Paste pytest output. Phase 2 is complete.

Phase 3:  Monitoring, Alerting, and CloudWatch

Weeks 5 to 6  |  New skills: CloudWatch alarms, SNS alert routing, dashboard metrics, X-Ray tracing

## What Phase 3 Builds

- CloudWatch alarms for each Lambda: error rate above 5% and P95 duration above 3 seconds

- SNS alert topic for engineering notifications when alarms fire

- CloudWatch dashboard showing real-time metrics for all Lambda functions and API Gateway

- X-Ray tracing enabled on all Lambda functions

- Structured JSON logging from all Lambda handlers

## Step 1: CloudWatch Module

### SNS Alert Topic

- Topic: paytrack-engineering-alerts-{environment}

- Email subscription (provide engineering email address as Terraform variable)

### CloudWatch Alarms (create for each Lambda function)

- Error rate alarm: metric Errors, period 300s, threshold 5, comparison GreaterThanOrEqualToThreshold, treat missing data as notBreaching

- Duration alarm: metric Duration, extended statistic p95, period 300s, threshold 3000 (milliseconds), comparison GreaterThanOrEqualToThreshold

- All alarms: alarm_actions = [engineering_alerts_topic_arn]

### API Gateway Alarms

- 4xx error rate: greater than 10% over 5 minutes

- 5xx error rate: greater than 1% over 5 minutes

## Step 2: CloudWatch Dashboard

Create a CloudWatch dashboard named paytrack-{environment} with the following widgets:

- Lambda invocations line graph: all functions on one graph, 1 hour window

- Lambda error count bar graph: all functions, 1 hour window

- Lambda P95 duration line graph: all functions, 1 hour window

- API Gateway 4xx count: 1 hour window

- API Gateway 5xx count: 1 hour window

- API Gateway latency P95: 1 hour window

## Step 3: Enable X-Ray Tracing

In the Lambda Terraform module, add tracing_config { mode = PassThrough } to all Lambda functions. Add xray:PutTraceSegments and xray:PutTelemetryRecords to the Lambda IAM role.

## Step 4: Structured Logging

Update all Lambda handlers to log a structured JSON object at the start and end of each invocation:

import json, logging

logger = logging.getLogger()

logger.setLevel(logging.INFO)

logger.info(json.dumps({"event": "invoke", "function": "invoice_create",

"tenant_id": tenant_id, "request_id": context.aws_request_id}))

STOP AND REPORT  |  All alarms created, dashboard visible in CloudWatch console, X-Ray traces appearing. Phase 3 is complete.

Phase 4:  Next.js Dashboard Frontend

Weeks 7 to 8  |  New skills: Next.js with AWS Cognito auth, Amplify hosting, real-time dashboard

## What Phase 4 Builds

- Next.js 14 frontend in the dashboard/ directory

- Cognito authentication using AWS Amplify Auth

- Invoice list page with search, filter by status, and pagination

- Invoice detail page with PDF download and AI collections message trigger

- Create invoice form with validation

- Simple analytics page showing outstanding receivables by status

- Deployed to AWS Amplify (or S3 + CloudFront if Amplify not preferred)

## Step 1: Initialise Next.js Project

cd dashboard

npx create-next-app@latest . --typescript --tailwind --app

npm install aws-amplify @aws-amplify/ui-react

## Step 2: Cognito Auth Configuration

Create dashboard/src/lib/auth.ts that configures Amplify with the Cognito outputs from Terraform:

- UserPoolId from Terraform output cognito_user_pool_id

- UserPoolClientId from Terraform output cognito_client_id

- Region: us-east-1

Wrap the root layout with Amplify Authenticator so all pages require login.

## Step 3: API Client

Create dashboard/src/lib/api.ts with typed functions for each API endpoint:

- listInvoices(params): calls GET /invoices with auth header from Cognito session

- getInvoice(id): calls GET /invoices/{id}

- createInvoice(data): calls POST /invoices

- updateInvoice(id, data): calls PUT /invoices/{id}

- generatePdf(id): calls POST /invoices/{id}/pdf, opens presigned URL in new tab

- generateCollectionsMessage(id): calls POST /invoices/{id}/collect

## Step 4: Pages

### /invoices — Invoice List

- Table showing invoice_number, client_name, amount, currency, status, due_date

- Status filter dropdown: all, draft, sent, paid, cancelled

- Search by client name

- Pagination with previous/next using last_evaluated_key

- Create Invoice button opens a modal form

### /invoices/[id] — Invoice Detail

- All invoice fields displayed

- Status badge with colour coding: draft=grey, sent=blue, paid=green, cancelled=red

- Update Status button (shows valid transitions only based on current status)

- Download PDF button (calls generatePdf, opens URL)

- Generate Collections Message button (calls ai_collections, shows result inline)

### /analytics — Analytics

- Cards: total invoices, total outstanding amount, total paid this month, overdue count

- Bar chart of invoices by status

## Step 5: Deploy Frontend

Option A (Amplify): Connect the GitHub repo to AWS Amplify, set build command to cd dashboard && npm run build, output directory to dashboard/.next.

Option B (S3 + CloudFront): Run next export to generate static HTML, sync to an S3 bucket, create CloudFront distribution pointing to the bucket with index.html as default root.

STOP AND REPORT  |  Frontend deployed, all pages load, login with Cognito works, invoice list populates from the real API. Phase 4 is complete.

Phase 5:  Analytics Pipeline and Portfolio Polish

Weeks 9 to 10  |  New skills: EventBridge Pipes, DynamoDB Streams, scheduled reports via SES

## What Phase 5 Builds

- DynamoDB Streams on the invoices table to track every status change

- Analytics Lambda: triggered by DynamoDB Stream, updates a summary record per tenant

- Scheduled weekly report: EventBridge triggers a Lambda every Monday at 9am Ghana time that emails a summary to each tenant via SES

- Portfolio documentation: README, architecture diagram description, video walkthrough script

- Terraform destroy and redeploy validation: confirm full environment rebuilds in under 10 minutes

## Step 1: Enable DynamoDB Streams

In the DynamoDB Terraform module, add stream_enabled = true and stream_view_type = NEW_AND_OLD_IMAGES to the invoices table. Output: invoices_stream_arn.

## Step 2: Analytics Lambda

- Triggered by DynamoDB Stream event (aws_lambda_event_source_mapping in Terraform)

- For each record in the stream event: extract tenant_id and status from new image

- Update a DynamoDB analytics table (paytrack-analytics-{environment}) with counts by status per tenant

- Analytics table schema: PK tenant_id, SK metric_key (e.g. invoices_sent, invoices_paid, total_outstanding_amount)

- Lambda IAM role needs dynamodb:GetRecords, dynamodb:GetShardIterator, dynamodb:DescribeStream, dynamodb:ListStreams on the stream ARN

- requirements.txt: boto3

## Step 3: Weekly Report Lambda

- Triggered by EventBridge rule: cron(0 9 ? * MON *) — 9am Ghana time every Monday

- Scans the analytics table for all tenants

- For each tenant: query their Cognito user to get their email and business_name

- Compose a plain text summary: invoices sent this week, invoices paid this week, outstanding amount, overdue count

- Send via SES to tenant email

- requirements.txt: boto3

## Step 4: Add Analytics Table to Terraform

- Table: paytrack-analytics-{environment}

- PK: tenant_id (String), SK: metric_key (String)

- PAY_PER_REQUEST, PITR enabled

- Add to Lambda IAM role: PutItem, GetItem, UpdateItem, Query on analytics table ARN

## Step 5: Portfolio Documentation

### README.md

Write a complete README covering: project overview, architecture description, AWS services used and why each was chosen, how to deploy from scratch in under 10 minutes, how to run tests, environment variables required, and a section on what was learned building it.

### Architecture Diagram

Draw a text-based architecture diagram in the README showing data flow: Client request -> API Gateway -> Cognito authorizer -> Lambda -> DynamoDB. EventBridge -> payment_reminder Lambda -> SNS -> SMS. EventBridge -> weekly_report Lambda -> SES -> Email. DynamoDB Stream -> analytics Lambda -> analytics table.

### Video Walkthrough Script

Write a 3 to 5 minute walkthrough script covering: what PayTrack Africa solves, a live demo of creating an invoice, updating status, generating a PDF, triggering an AI collections message, and showing the CloudWatch dashboard with real metrics.

## Step 6: Final Validation

# Destroy everything

cd infrastructure

terraform destroy -var="state_bucket_name=paytrack-tf-state-2026"

# Redeploy from scratch

bash ../scripts/package_lambdas.sh

terraform apply -var="state_bucket_name=paytrack-tf-state-2026"

STOP AND REPORT  |  Full environment destroyed and redeployed in under 10 minutes. All 18+ tests pass. README complete. Phase 5 and the full project are complete.

# Full Project Acceptance Criteria

The PayTrack Africa project is complete when every one of the following is confirmed:

## Phase 1

- 12 unit tests pass

- terraform apply deploys all 5 outputs with zero errors

- Tenant isolation verified: tenant A token cannot access tenant B invoices

- GitHub Actions CI/CD green on push to main

## Phase 2

- 6 reminder pipeline tests pass

- PDF generation returns a working presigned URL

- AI collections message generated and stored on invoice in DynamoDB

- EventBridge rule visible in AWS console and configured to fire at 8am Ghana time

## Phase 3

- CloudWatch alarms exist for all Lambda functions

- CloudWatch dashboard visible with all 6 widgets

- X-Ray traces appear for test invocations

- Structured JSON logs visible in CloudWatch Logs

## Phase 4

- Frontend loads at the deployed URL

- Cognito login works and redirects to invoice list

- Invoice list, detail, create, and analytics pages all work end to end

- PDF download opens in new tab from presigned URL

- AI collections message appears inline after button click

## Phase 5

- DynamoDB stream triggers analytics Lambda on invoice status change

- Analytics table updated correctly after each status change

- Weekly report Lambda sends correctly formatted email via SES

- Full destroy and redeploy completes in under 10 minutes

- README is complete and sufficient for a junior developer to understand and deploy the system

# How to Use This Document

This document covers all 5 phases. Work through them in order. Do not start Phase 2 until all Phase 1 acceptance criteria are confirmed. Each phase builds on the infrastructure and patterns from the previous one.

- Open a Claude Code session. Upload or paste this document. Say: Read this build specification document and follow it exactly, starting with Phase 1 Step 1. Stop at every STOP AND REPORT checkpoint before continuing.

- When you hit a STOP AND REPORT checkpoint, paste the output here before proceeding.

- When Phase 1 is complete, continue in the same Claude Code session with Phase 2 Step 1.

- If a Claude Code session ends, start a new one, show it this document, and tell it which step you are on and what has already been built.

PayTrack Africa  |  Complete Build Spec  |  Aliu Tijani  |  July 2026